## Declaração do escopo do projeto
Nome do Projeto: <preencher com o nome do projeto>
Histórico de Revisões – Status do Documento (por exemplo, draft, final, no. da release):

No. Sol. Mudança (opcional)	No. da Versão do Documento	Data de Aprovação	Modificado Por	Seção, Página(s) e texto revisado

### Objetivos do negócio
The Vehicle Transportation Information Management System (VTIMS) will be maintained, upgraded, available and supported.
### Benefícios de negócio
The VTIMS Production Support project makes it possible for the VTIMS system to remain operable for the General Motors Global Outbound Logistics organization. The project deals with issues of routine maintenance and minor enhancements to maintain and increase efficiency and operability.
### Métricas do negócio
- VTIMS application is available except during the planned VTIMS maintenance window and in the event of a major disaster. Maintenance window start and end times are tracked daily and reported weekly in the maintenance log.
- All VTIMS System abends will be fixed in a one-hour time frame. If not the problem will be escalated to the Account Team Oncall IA.
- incident log is distributed according to the VTIMS communication plan.
- Provide 7/24 on call pager support
- Support VTIMS Help Desk (VF87/85 moves) (Spufi Requests) (problem resolution)
- Work on maintenance and enhancement Customer Service Requests (CSR) according to mutually agreed to project schedule

### descrição do projeto
The VTIMS Production Support project is established on a yearly basis to define and review the requirements and commitments of the services provided

VTIMS is a comprehensive system used by GM Global Outbound Logistics to track the shipment of finished vehicles from their points of origin to their final destinations.

As a vehicle moves from origin to destination, VTIMS tracks the movement of the vehicle. It tracks both normal Events and special Events experienced by the vehicle. Normal Events include receipt, dispatch, and delivery. Special Events are changes in or exceptions to the normal transportation process. For example, when a vehicle is placed on hold or put into storage, these are special Events that are tracked in VTIMS.

When an Event occurs, VTIMS receives and/or produces information related to that Event, and automatically notifies the appropriate organizations. This reduces the amount of manual intervention necessary to move a vehicle from place to place and makes for a more efficient transportation process. VTIMS tracks Events until the transportation process is complete.

Interfaces (stakeholders):

Carrier Interface	DIT (Damage In Transit)
Order Management	Payment
Purge	Reporting
Special Moves	Special Processing
SUN (base information)	Suzuki
Vehicle Inquiry	VIPER Interface
SE Workstation

### descrição em alto-nível dos entregáveis do projeto
- Deliverables will include, level 0,1, and 2 estimates for Customer Service Requests (CSR) work, initial project schedules, program specifications, source code, JCL, unit test cases, implementation plan, and updated project schedules detailing actual start/end dates and actual work, maintain VTIMS Job Schedule and Flow Charts.
- Project Management work products

### PRODUTOS, SERVIÇOS, OPERAÇÕES OU ORGANIZAÇÕES AFETADAS PELO PROJETO

Organizações :

VOM (Vehicle Order Management Interface)	VIPER
DBA (Database Administration)	IPC
COMS	DACOR
GM*DID

### PRODUTOS, SERVIÇOS, OPERAÇÕES OU ORGANIZAÇÕES NÃO AFETADAS PELO PROJETO
- The SUN system.
- Communications, e.g., LU setup, ports, etc.